# AEL — The Build Plan (v2)

Revision note (this version): Phase 2 (“Appraisal & Drafting”) was named in v1 but had zero subtasks, no test gate, and no row in the tracking table — it existed only as a heading. This version fills Phase 2 in, in the same format as Phase 1, and adds one subtask (2.0) that directly targets a bug found in today’s (24 Oct) automated run: the published page still had the literal placeholder text where the SME persona name should be.

## 1. Phases, each ending in something that works

- Phase 1: Ingestion & Translation. At the end of this phase, a person can put in a raw Dutch text and get a clean English translation. We build this first because all the next steps need clean English data.

- Phase 2: Appraisal & Drafting. At the end of this phase, a person can take a clean English source, see it scored and filed as a wiki page, and get the AI to write a final handbook page from a chosen set of those pages — with every claim traceable and no invented quotes. This phase needs Phase 1 completely finished first.

## 2. Subtasks inside each phase

Phase 1 (unchanged from v1):

- Subtask 1.1: Local Cleaning Script. Role: Developer. Touches: the local input folder (Blueprint part: Ingestion).

- Subtask 1.2: Translation Prompt. Role: Developer. Touches: translation_prompt.txt (Blueprint part: Translation).

Phase 2 (new in v2):

- Subtask 2.0: Persona Substitution Check. Role: Tester. Touches: AGENTS.md persona variable (Blueprint part: Quality Appraisal / Context Layer).

- Subtask 2.1: Quality Scoring Prompt. Role: Developer. Touches: AGENTS.md scoring rubric (Blueprint part: Quality Appraisal).

- Subtask 2.2: Wiki Page Writer. Role: Developer. Touches: wiki/ page template, extraction step (Blueprint part: Appraisal & Extraction).

- Subtask 2.3: Drafting Prompt. Role: Developer. Touches: draft_prompt.txt (Blueprint part: Drafting).

- Subtask 2.4: Readability & Action-Sheet Check. Role: Tester. Touches: evaluation script (Blueprint part: Evaluation Pipeline).

- Subtask 2.5: Quote-Verification Script. Role: Developer. Touches: tools/lint.py (Blueprint part: Evaluation Pipeline).

- Subtask 2.6: Review & Publish Step. Role: Deployer. Touches: git commit/push to GitHub Pages wiki (Blueprint part: Review & Publish).

## 3. Test gates

Phase 1 (unchanged from v1):

- Test Gate for 1.1 (Cleaning): the tester puts in a text saying “Jan Jansen bought shirts for €45.50 for FC Twente” and runs the script. The test passes only if the output document does not have the words “Jan Jansen”, “€45.50”, or “FC Twente”.

- Test Gate for 1.2 (Translation): the tester puts in a Dutch text and runs the AI. The test passes only if the output is in English and the reading level is B1/B2.

Phase 2 (new in v2):

- Test Gate for 2.0 (Persona substitution): the tester runs the pipeline end to end on a real source and opens the published page. The test passes only if the SME persona name appears correctly and no literal placeholder text (for example “[Company_1]”) remains anywhere on the page. This gate is new because the 24 Oct automated run failed it — the published Chapters 5–6 page still showed “[Company_1] B.V.” where the persona name should have been.

- Test Gate for 2.1 (Quality scoring): the tester submits one known-weak source (a vendor’s own marketing page, uncorroborated) and one known-strong source (an independent case study or academic report). The test passes only if the weak source is scored 0 on Institutional Authority and excluded, and the strong source passes through to extraction.

- Test Gate for 2.2–2.3 (Extraction & Drafting): the tester selects three specific wiki pages and runs Drafting, then asks for one chapter section none of those three pages cover. The test passes only if every claim in the draft is tagged with a wiki-page id that genuinely exists, and the uncovered section is reported as missing rather than invented.

- Test Gate for 2.4–2.5 (Evaluation): the tester runs the evaluation pipeline on a clean draft and on a draft containing one deliberately invented quote. The test passes only if the clean draft passes Flesch-Kincaid and the Action-Sheet check, and tools/lint.py catches and flags the invented quote before it can reach Review & Publish.

## 4. A commit gate

Nothing is committed until its tests pass — unchanged from v1, and it now also covers Phase 2.

- Rule: the developer cannot use git commit until the tester says “Pass” on the test gate. If the test fails, the developer must fix the code, and the tester must do the test again from the start.

## 5. A push gate

The next phase starts only after a successful merge and push — unchanged from v1.

- Rule: when all tasks in a phase pass their tests and are committed, the developer uses git push and makes a Pull Request to the main branch. The tester checks it and does the Merge. If the merge fails, the next phase cannot start until the developer fixes the merge conflict. Phase 2 cannot start until Phase 1’s gate has been pushed.

## 6. Boxes, and what happened beside them

(The tester ticks these boxes immediately after testing)

| Subtask | Date | Commit / PR | Result |
| --- | --- | --- | --- |
| 1.1 Test |  |  | Fail — leaked the name Jan Jansen |
| 1.1 Re-Test |  |  | Pass — private data successfully hidden |
| 1.1 Commit Gate |  |  | Gate opened, code was committed |
| 1.2 Test |  |  |  |
| 1.2 Commit Gate |  |  |  |
| 2.0 Test |  |  | Fail — [Company_1] placeholder left in published page (24 Oct run) |
| 2.0 Re-Test |  |  |  |
| 2.1 Test |  |  |  |
| 2.2 Test |  |  |  |
| 2.3 Test |  |  |  |
| 2.4 Test |  |  |  |
| 2.5 Test |  |  |  |
| 2.6 Test |  |  |  |
| Phase 2 Push Gate |  |  |  |

## 7. The rules, written out

(Instructions for someone new to follow without asking — unchanged in substance, now covering both phases)

- Run: as a tester, always download the newest script from the developer, open the terminal, and run the test gate for the subtask exactly as written above.

- Commit: we only commit the code when the test gate passes cleanly. If the gate does not open, the developer can try to fix it as many times as needed, but we never commit failing code.

- Push: we only push to the main branch after the whole phase is tested and approved, and Phase 2 only starts once Phase 1 is pushed.